# JPJ AI Recruiting Platform - Enterprise Implementation Plan

This document outlines the step-by-step development roadmap to achieve the vision set forth in the PRDs.

## Phase 1: Foundational Auth, Onboarding & Sourcing Pipeline (COMPLETED)

- [x] Authentication & Roles

- [x] Resume Import Service

- [x] LinkedIn Import Service

- [x] Invitation Dispatch Service

- [x] Onboarding Wizard

---

## Phase 2: The AI Interview System & Anti-Cheat Integrations (COMPLETED - ENTERPRISE EDITION)

**Goal:** Build the core differentiator—the automated AI video interview experience and subsequent grading, mirroring the exact UX flows of Mercor and Micro1.

- [x] **Technical Pre-Check UI:** Diagnostics validation (Webcam/Mic/Network).

- [x] **Advanced Live Interview Room:** Overhauled split-pane WebRTC environment.

- [x] **Professional Tooling:** Integrated `Monaco Editor` for live technical coding evaluations, and placeholders for Whiteboarding/Note-taking.

- [x] **AI Visualizer:** Implemented a reacting AI "Orb" visualizer to replace the static bot image, accompanied by an auto-scrolling live transcription log.

- [x] **Anti-Cheat & Proctoring Service:** Background tab/focus monitoring and WebRTC capturing.

- [x] **Post-Interview Processing Pipeline:** `/api/v1/interviews/feedback` GPT-4o rubric grading.

- [x] **Interview Results View:** `/candidate/interview/results/:id` dynamic React-based visualizers.

---

## Phase 3: Recruiter Command Center & Interview Review (UP NEXT)

**Goal:** Provide recruiters with powerful tools to review AI interviews, manage jobs, and process candidates.

- [ ] **Custom Video Player & Review Experience:** Build `InterviewReview.tsx` with synced transcripts and AI highlight markers.

- [ ] **Job Creation System:** Build the Job creation wizard with AI-enhanced job descriptions.

- [ ] **Pipeline Kanban Board:** Implement the `JobPipeline.tsx` view for tracking candidate progression.

- [ ] **Dashboard Analytics:** Build the analytics overview showing funnel conversion and time-to-hire charts.